# PROJECT RISK ANALYSIS

Risk Analysis is conducted to identify problems that could affect the project’s development, security, schedule, functionality, and overall success.

RISK IDENTIFICATION

# Technical risks

- Application crashes

- Database failure

- Poor internet connection

- Bugs in the application

- Payment system failures

- Server downtime

- Data loss

- Integration problems

# Security risks

- User accounts being hacked

- Password theft

- SQL injection

- Unauthorized access

- Theft personal information

- Fake accounts

- Fraudulent transactions

# Livestock-specific risks

- Seller provides incorrect information about the animal

- Animals are advertised as healthy whereas they are sick

- Buyer purchases an animal that does not match the description

- Livestock dies before delivery

- Problems transporting livestock

- Seller or buyer commits fraud

- Incorrect animal description

- Dispute over ownership

- Animals are unavailable after being purchased

# Project management risks

- Team members do not complete their tasks

- Team members leave the project

- Poor communication

- Requirements keep changing

- Project takes longer than expected

- Conflicts between group members

# Risk Register

| ID | Risk | Category | Likelihood | Impact | Risk Level | Mitigation |
| --- | --- | --- | --- | --- | --- | --- |
| RO1 | Database failure | Technical | Medium | High | High | Perform regular backups |
| RO2 | User account hacking | Security | Medium | High | High | Use strong passwords and authentication |
| RO3 | Seller provides false livestock information | Business | High | High | Critical | Seller verification and animal verification |
| RO4 | Livestock dies before delivery | Operational | Low | High | High | Define delivery and refund policies |
| RO5 | Payment system fails | Technical | Medium | High | High | Provide transaction verification |
| RO6 | Team members miss deadlines | Project | Medium | Medium | Medium | Use milestones and task tracking |
| RO7 | App contains bugs | Technical | High | High | High | Perform regular testing |
| RO8 | User data is leaked | Security | Low | High | High | Encrypt and protect sensitive data |

# RISK MATRIX

# RO1 – Database failure

Likelihood = Medium

Impact = High

Risk Level = High

A database failure could prevent the application from accessing important information such as user accounts, livestock listings, and transaction records. The impact is high because failure could interrupt the entire application and potentially cause data loss. Regular backups and database monitoring should therefore be used to reduce this risk.

# RO2 – User account hacking

Likelihood = Medium

Impact = High

Risk Level = High

User accounts may be compromised through weak passwords, stolen login details, or security vulnerabilities. The impact is high because unauthorized access could expose user information or allow fraudulent activities. Strong authentication, password protection, and account monitoring should be implemented.

# RO3 – Seller provides false livestock information

Likelihood = Medium

Impact = High

Risk Level = High

Sellers may provide incorrect information about livestock, such as its breed, age, health, or availability. This could cause financial losses for buyers and reduce trust in the application. Seller verification, photographs, accurate animal information, and administrator approval can help reduce this risk.

# R04 – Livestock dies before delivery

Likelihood = Medium

Impact = High

Risk Level = High

Livestock may become sick, injured, or die between the time of purchase and delivery. This could result in financial losses and disputes between buyers and sellers. Clear delivery policies, health information, and seller responsibilities should be established to manage this risk

# RO5 – Payment system fails

Likelihood = Medium

Impact = High

Risk Level = High

The payment system may experience technical problems, causing transactions to fail or become delayed. Users may also be incorrectly charged. This could prevent purchases from being completed and affect trust in the application. Regular testing, transaction monitoring, and reliable payment services can reduce the risk

# RO6 – Team members miss deadlines

Likelihood = Medium

Impact = High

Risk Level = High

Team members may fail to complete their assigned tasks on time. This could delay other project activities and affect the final project deadline. Clear responsibilities, regular meetings, task tracking, and smaller milestones can help ensure that work is completed on time.

# RO7 – App contain bugs

Likelihood = Medium

Impact = High

Risk Level = High

The application may contain programming errors that cause features to malfunction. Bugs could affect important functions such as registration, livestock listings, searching, or payments.

Regular testing, code reviews, bug tracking, and fixing critical errors before launch can reduce the risk.

# RO8 – User data is leaked

Likelihood = Medium

Impact = High

Risk Level = High

User data may be exposed to unauthorized individuals because of hacking, security weaknesses, or human error. A data leak could expose personal or transaction information and damage users' trust in the application. Data encryption, access controls, secure authentication, and regular security testing should be implemented.

RISK RESPONSE PLAN

# Database failure

Risk: The application’s database may fail due to hardware problems, software errors, corrupted data, or unexpected system issues, causing users to lose access to livestock listings, user accounts, or transaction information.

# Risk Level: High

Response: Mitigate

Mitigation Strategies:

- Regularly back up the database

- Store backups in a secure separate location

- Monitor database performance and availability

- Perform regular database maintenance

- Use reliable database hosting and infrastructure

- Restrict unauthorized access to the database

- Test backups regularly to ensure they can be restored

# 2. User account hacking

Risk: User accounts may be hacked or accessed by unauthorized individuals, potentially exposing personal information or allowing unauthorized transactions.

# Risk Level: High

Response: Mitigate

Mitigation Strategies:

- Require strong passwords

- Implement secure password storage and encryption

- Use email or phone verification when creating an account

- Implement two-factor authentication (2FA) where possible

- Limit login attempts to prevent brute-force attacks

- Provide users with a way to report suspicious account activity

- Regularly update and test the application’s security

Contingency Plan:

If a user account is compromised, the account will be temporarily locked, the user will be notified, and the password will be reset. The incident will be investigated to determine how the account was compromised, and additional security measures will be applied to prevent similar incidents.

3. Seller provides false livestock information

Risk: Sellers may upload livestock that does not actually exist or provide false or misleading information about the animal, such as its age, breed, health, or location.

# Risk Level: Critical

Response: Mitigate

Mitigation Strategies:

- Verify seller/farmer accounts

- Require clear photographs of livestock

- Require important animal information before listing

- Allow users to report suspicious listings

- Keep records of sellers and transactions

- Require sellers to provide accurate and truthful information

- Consider an administrator approval process for listings

Contingency Plan:

If a fraudulent listing is discovered, the listing will be removed immediately. The seller’s account will be investigated and may be suspended or permanently blocked. Affected users will be notified, and the incident will be recorded for future monitoring.

4. Livestock dies before delivery

Risk: Livestock may become sick, injured, or die after the purchase has been made but before it is delivered to the buyer.

# Risk Level: High

Response: Mitigate

Mitigation Strategies:

- Require sellers to provide accurate health information

- Require recent photographs of the livestock

- Encourage sellers to provide veterinary health records where applicable

- Establish clear delivery and animal-handling requirements

- Require sellers to report any illness or death immediately

- Keep records of livestock and transactions

- Clearly define the seller’s responsibility before delivery

Response: Mitigate

Contingency Plan:

If the livestock dies before delivery, the seller must report the incident immediately. The transaction will be reviewed, and the buyer will be notified. Where the seller is responsible, the buyer may receive a refund or another agreed solution. The incident will also be recorded for future monitoring of the seller.

5. Payment system fails

Risk: The payment system may experience technical problems, causing payments to fail, transactions to be delayed, or users to be charged incorrectly.

# Risk Level: High

Response: Mitigate

Mitigation Strategies:

- Use a reliable and secure payment gateways

- Regularly test the payment system

- Provide users with clear payment confirmation messages

- Keep records of successful and failed transactions

- Implement secure payment processing

- Provide alternative payment methods where possible

- Monitor the payment system for errors and downtime

Contingency Plan:

If the payment system fails, affected transactions will be identified and reviewed. Users will be notified of the problem and advised not to make duplicate payments. Failed transactions will be processed once the system is restored, and any incorrect charges will be investigated and refunded where necessary.

6. Team members miss deadlines

Risk: Team members may fail to complete their assigned tasks on time, which could delay the development of the livestock-selling application and affect the overall project schedule.

# Risk Level: Medium

Response: Mitigate

Mitigation Strategies:

- Set clear deadlines for each task

- Assign specific responsibilities to each team member

- Use a project schedule to track progress

- Hold regular team meetings to discuss progress

- Communicate early when a member is experiencing difficulties

- Monitor task completion and provide support when needed

- Set smaller milestones for larger tasks

Contingency Plan:

If a team member misses a deadline, the team will identify the reason for the delay and create a revised deadline. If necessary, tasks may be redistributed among team members to prevent further delays. The project schedule will be updated, and progress will be monitored closely until the delayed work is completed.

# 7. App contains bugs

Risk: The application may contain programming errors or bugs that cause features to malfunction, display incorrect information, or negatively affect the user experience.

Risk Level: High

Response: Mitigate

Mitigation Strategies:

- Perform regular testing throughout development

- Test each feature before it is released

- Conduct user acceptance testing

- Keep track of identified bugs and their status

- Review and test code before integrating changes

- Allow users to report bugs and technical problems

- Fix critical bugs before launching the application

Contingency Plan:

If serious bugs are discovered, the affected feature will be temporarily disabled if necessary. The development team will identify and fix the problem, then retest the application before making the feature available again. Users will be notified if the bug significantly affects their use of the application.

# 8. User data is leaked

Risk: User information, such as names, contact details, addresses, or transaction information, may be exposed to unauthorized individuals due to security weaknesses or human error.

Risk Level: High

Response: Mitigate

Mitigation Strategies:

- Encrypt sensitive user data

- Restrict access to user information

- Use strong authentication and passwords

- Regularly update the application and security systems

- Perform regular security testing

- Train team members on data protection

- Avoid storing unnecessary sensitive information

- Monitor the system for suspicious activity

Contingency Plan:

If a data leak occurs, the affected system or database will be secured immediately to prevent further exposure. The development team will investigate the cause of the leak and identify the affected users and information. Affected users will be notified, compromised access will be removed or reset, and additional security measures will be implemented to prevent the incident from happening again.

Risk Ownership

| Risk | Risk Owner | Responsibility |
| --- | --- | --- |
| Database failure | Developers | Ensures backups available |
| Security breach | Security/Risk member | Identify security weakness |
| False livestock listing | Business/Requirement members | Define verification requirements |
| Missed deadlines | Project Managers | Monitor team progress |
| Payment failures | Developer | Test payment functionality |

# Risk Monitoring

| Risk ID | Status | Last Reviewed | Action |
| --- | --- | --- | --- |
| RO1 | Open | 28/08/2026 | Database backup being implemented |
| RO2 | In progress | 28/08/2026 | Authentication being tested |
| RO3 | Open | 28/08/2026 | Seller verification required being discussed |
| RO4 | Resolved | 28/08/2026 | Delivery policy documented |
| RO5 | In progress | 28/08/2026 | Payment system being tested |
| RO6 | Open | 28/08/2026 | Team deadlines being monitored |
| RO7 | In progress | 28/08/2026 | Application testing and bug fixing ongoing |
| RO8 | Open | 28/08/2026 | Data security measures being reviewed |

Risk Analysis During Different Project Stages

# Planning phase

- Requirements risk

- Resources risks

- Budget risks

- Time risks

- Team risk

# Development phase

- Programming errors

- Database problems

- Integration problems

- Security vulnerabilities

- Performance problems

# Testing phase

- Undetected bugs

- Failed requirements

- Security vulnerabilities

- Usability problems

# Deployment phase

- Server failure

- Data loss

- User adoption problems

- Security attacks

- Operational problems